**ADHD Task Manager**

**Iteration Plan C-6**

**1. Key milestones**

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration starts | 17/09/2023 |
| App Coding Fixing | 24/09/2023 |
| User Manual | 01/10/2023 |
| Test Model | 01/10/2023 |
| Project Status Assessment | 01/10/2023 |
| Iteration stops | 01/10/2023 |

**2. Objective’s and Completion Criteria**

**Objective 1:** Finish App Coding Fixes After Returning to Previous Version of App  
 **Criteria:** Finish writing the coding and bug finds of previous version of application.

**Objective 2:** User Manual  
 **Criteria:** Finish writing the User Manual that covers all aspects of the application, from installing, explaining features and how to navigate.

**Objective 3:** Test Model  
 **Criteria:** Finish writing and carrying out testing on the features, ensuring it is ready for release.

**Objective 4:** Project Status Assessment  
 **Criteria:** Fix all security flaws found in the analysis.

**3. Work Item assignments**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Work Item ID** | **Name or key words of description** | **Outcome** | **State** | **Assigned to (name)** | **Estimated Hours** | **Hours worked** | **Estimate of hours remaining** |
| Miscellaneous Work Items and/or items carried forward | | | | | | | |
|  |  |  |  |  |  |  |  |
| Current Iteration Work Items | | | | | | | |
| 1.0 | Finish reward system | Rewards and Leaderboard can correctly read firebase store of users completed task cards and login reward in real time. | IN PROGRESS | Sam | 4 |  |  |
| 1.1 | Finish reward System | Fixed solution where the user only gets the login reward once per the calendar day. | IN PROGRESS | Matt | 4 |  |  |
| 1.2 | Fix initial user login GUI bug | User can log in the first time and appropriately use the app as intended without having to restart. | IN PROGRESS | Corie | 4 |  |  |
| 1.3 | Re-visualise all tasks cards | Re-visualise all tasks cards to ensure writing and logos are not too close together for an easy-to-read design and are visually appealing to the user. Ensuring writing can only be a certain length in some cases. | IN PROGRESS | Deepak | 3 |  |  |
| 2.0 | Finish Writing the User Manual. | Each Group Member reads and approves the manual, then send to the repo. | IN PROGRESS | Matt | 2 |  |  |
| 2.1 | Finish Writing the User Manual | Each Group Member reads and approves the manual, then send to the repo. | IN PROGRESS | Deepak | 2 |  |  |
| 2.2 | Finish the Testing Module | Finish writing the testing modules, send to repo | IN PROGESS | Sam | 2 |  |  |
| 2.3 | Finish the Testing Module | Finish writing the testing modules, send to repo | IN PROGESS | Corie | 2 |  |  |
| 2.4 | Finish the Testing Module | When finished the User Manual, Help the other two finish writing the testing modules, send to repo | NOT STARTED | Matt | 2 |  |  |
| 2.5 | Finish the Testing Module | When finished the User Manual, Finish writing the testing modules, send to repo | NOT STARTED | Deepak | 2 |  |  |
| 3.1 | Project Status Assessment | Finish Assessment | NOT STARTED | Matt | 2 |  |  |
| 3.2 | Project Status Assessment | Finish Assessment | NOT STARTED | Deepak | 2 |  |  |
| 3.3 | Project Status Assessment | Finish Assessment | NOT STARTED | Sam | 2 |  |  |
| 3.4 | Project Status Assessment | Finish Assessment | NOT STARTED | Corie | 2 |  |  |
|  |  |  |  |  |  |  |  |

**5. Issues**

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
|  |  |  |

**6. Assessment**

|  |  |
| --- | --- |
| Assessment target |  |
| Assessment date |  |
| Participants | Matt, Corie, Sam, Deepak |
| Project status | Yellow |

* **Assessment against objectives**
* **Work Items: Planned compared to completed.**

* **Other concerns and deviations**