**ADHD Task Manager**

**Iteration Plan C-6**

**1. Key milestones**

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration starts | 17/09/2023 |
| App Coding Fixing | 24/09/2023 |
| User Manual | 01/10/2023 |
| Test Model | 01/10/2023 |
| Project Status Assessment | 01/10/2023 |
| Iteration stops | 01/10/2023 |

**2. Objective’s and Completion Criteria**

**Objective 1:** Finish App Coding Fixes After Returning To Previous Version Of App  
 **Criteria:** Finish writing the coding and bug finds of previous version of application.

**Objective 2:** User Manual  
 **Criteria:** Finish writing the User Manual that covers all aspects of the application, from installing, explaining features and how to navigate.

**Objective 3:** Test Model  
 **Criteria:** Finish writing and carrying out testing on the features, ensuring it is ready for release.

**Objective 4:** Project Status Assessment  
 **Criteria:** Fix all security flaws found in the analysis

**3. Work Item assignments**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Work Item ID** | **Name or key words of description** | **Outcome** | **State** | **Assigned to (name)** | **Estimated Hours** | **Hours worked** | **Estimate of hours remaining** |
| Miscellaneous Work Items and/or items carried forward | | | | | | | |
|  |  |  |  |  |  |  |  |
| Current Iteration Work Items | | | | | | | |
| 1.0 | Finish reward system | Rewards and Leaderboard is able to correctly read firebase store of users completed task cards and login reward in real time. | IN PROGRESS | Sam | 4 |  |  |
| 1.1 | Finish reward System | Fixed solution where the user only gets the login reward once per the calendar day. | IN PROGRESS | Matt | 4 |  |  |
| 1.2 | Fix initial user login GUI bug | User is able to log in the first time and appropriately use the app as intended without having to restart. | IN PROGRESS | Corie | 4 |  |  |
| 1.3 | Re-visualise all tasks cards | Re-visualise all tasks cards to ensure writing and logos are not too close together for an easy to read design and are visually appealing to the user. Ensuring writing can only be a certain length in some cases. | IN PROGRESS | Deepak | 3 |  |  |
| 2.0 | Finish Writing the User Manual. | Each Group Member reads and approves the manual, then send to the repo. | IN PROGRESS | Matt | 2 |  |  |
| 2.1 | Finish Writing the User Manual | Each Group Member reads and approves the manual, then send to the repo. | IN PROGRESS | Deepak | 2 |  |  |
| 2.2 | Finish the Testing Module | Finish writing the testing modules, send to repo | IN PROGESS | Sam | 2 |  |  |
| 2.3 | Finish the Testing Module | Finish writing the testing modules, send to repo | IN PROGESS | Corie | 2 |  |  |
| 2.4 | Finish the Testing Module | When finished the User Manual, Help the other two finish writing the testing modules, send to repo | NOT STARTED | Matt | 2 |  |  |
| 2.5 | Finish the Testing Module | When finished the User Manual, Finish writing the testing modules, send to repo | NOT STARTED | Deepak | 2 |  |  |
| 3.1 | Project Status Assessment | Finish Assessment | NOT STARTED | Matt | 2 |  |  |
| 3.2 | Project Status Assessment | Finish Assessment | NOT STARTED | Deepak | 2 |  |  |
| 3.3 | Project Status Assessment | Finish Assessment | NOT STARTED | Sam | 2 |  |  |
| 3.4 | Project Status Assessment | Finish Assessment | NOT STARTED | Corie | 2 |  |  |
|  |  |  |  |  |  |  |  |

**5. Issues**

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
|  |  |  |

**6. Assessment**

|  |  |
| --- | --- |
| Assessment target |  |
| Assessment date |  |
| Participants | Matt, Corie, Sam, Deepak |
| Project status | Yellow |

* **Assessment against objectives**
* **Work Items: Planned compared to completed.**

* **Other concerns and deviations**