ADHD Task Manager

Iteration Plan

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration starts | 15/03 |
| Complete Project Vision | 19/03 |
| Initial Requirement Model | 22/03 |
| Proposed Architecture | 26/03 |
| Team Documents Review | 26/03 |
| Iteration stops | 26/03 |

# 2. Objectives and Completion Criteria

**Objective 1:** Complete Project Vision

**Criteria:** Project Vision document is completed and clearly outlines the core idea for the project and the business case justifying the project.

**Objective 2:** Initial Requirement Model  
 **Criteria:** Identify the scope of the intended software, and the functional and non-functional requirements.

**Objective 3:** Complete Proposed Architecture

**Criteria:** The proposed architecture for the project is clearly defined, including how all components of the architecture should interact with each other.

**Objective 4:** Team Documents Review  
 **Criteria:** Team to review all the above documents for any errors or queries. Team Members are to then sign off saying they are okay to proceed.

# 3. Work Item assignments

The following Work Items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Work Item ID** | **Name or key words of description** | **Outcome** | **State** | **Assigned to (name)** | **Estimated Hours** | **Hours worked** | **Estimate of hours remaining** |
| 1.1 | Project Vision Introduction | Work Item is complete and meets the criteria. | Complete | Corie | 1 Hour | 1 Hour | 0 |
| 1.2 | Project Vision Positioning | Work Item is complete and meets the criteria. | Complete | Corie | 2 Hours | 1 ½ Hours | ½ Hour |
| 1.3 | Project Vision Stakeholder Description | Work Item is complete and meets the criteria. | Complete | Sam | 1 Hour | 1 Hour | 0 |
| 1.4 | Project Vision Product Overview | Work Item is complete and meets the criteria. | Complete | Deepak | 2 Hour | 2 Hours | 0 |
| 1.5 | Project Vision Product Requirements | Work Item is complete and meets the criteria. | Complete | Matt | 2 Hour | 2 Hours | 0 |
| 2.1 | Requirement Model Introduction | Work Item is complete and meets the criteria. | Complete | Corie | 1 Hour | 1 Hour | 0 |
| 2.2 | Requirement Model System-Wide Functional Requirements | Work Item is complete and meets the criteria. | Complete | Corie | 2 Hours | 1 ¾ Hours | ¼ Hour |
| 2.3 | Requirement Model System Qualities | Work Item is complete and meets the criteria. | Complete | Deepak | 2 hours | 2 Hours | 0 |
| 2.4.1 | Requirement Model System Interfaces | Work Item is complete and meets the criteria. | Complete | Sam | 2 hours | 2 Hours | 0 |
| 2.4.2 | Requirement Model System Interfaces | Work Item is complete and meets the criteria. | Complete | Sam | 2 Hours | 2 Hours | 0 |
| 2.5 | Requirement Model Business Rules | Work Item is complete and meets the criteria. | Complete | Matt | 2 hours | 2 Hours | 0 |
| 2.6 | Requirement Model System Constraints | Work Item is complete and meets the criteria. | Complete | Deepak | 2 hours | 2 Hours | 0 |
| 2.7 | Requirement Model System Compliance | Work Item is complete and meets the criteria. | Complete | Corie | 2 Hours | 2 Hours | 0 |
| 2.8 | Requirement Model System Documentation | Work Item is complete and meets the criteria. | Complete | Matt | 2 Hours | 2 Hours | 0 |
| 3.1 | Proposed Architecture Purpose | Work Item is complete and meets the criteria. | Complete | Corie | 2 Hours | 2 Hours | 0 |
| 3.2 | Proposed Architecture Architectural goals and philosophy | Work Item is complete and meets the criteria. | Complete | Corie | 2 Hours | 1Hour | 1 Hour |
| 3.3 | Proposed Architecture Assumptions and dependencies | Work Item is complete and meets the criteria. | Complete | Corie | 2 Hours | 1 ½ Hours | ½ Hour |
| 3.4 | Proposed Architecture Architecturally significant requirements | Work Item is complete and meets the criteria. | Complete | Deepak | 2 hours | 2 Hours | 0 |
| 3.5 | Proposed Architecture Decisions, constraints, and justifications | Work Item is complete and meets the criteria. | Complete | Deepak | 2 hours | 2 Hours | 0 |
| 3.6 | Proposed Architecture Architectural Mechanisms |  | In progress | Matt | 2 Hours |  |  |
| 3.7 | Proposed Architecture Key abstractions |  | In progress | Matt | 2 Hours |  |  |
| 3.8 | Proposed Architecture Layers or architectural framework | Work Item is complete and meets the criteria. | Complete | Sam | 2 Hours | 2 Hours | 0 |
| 3.9 | Proposed Architecture Architectural views | Work Item is complete and meets the criteria. | Complete | Sam | 2 Hours | 2 Hours | 0 |
| 4.1 | Team Document Review | Work Item is complete and meets the criteria. | Complete | All | 1 Hour | 1 Hour | 0 |

# 4. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
|  |  |  |

# 5. Assessment

|  |  |
| --- | --- |
| Assessment target | 26/03/2023 |
| Assessment date | 26/03/2023 |
| Participants | Corie, Deepak, Sam, Matthew |
| Project status | Complete |